## Slide 1
CARDS PORTFOLIO
CIO BRIEF
18 go-lives delivered across a 142-demand Cards portfolio
April to September 2025
18
GO-LIVES
Delivered across six months
Delivery activity produced 18 go-lives while 82 assignments supported 65 active demands.
142
TOTAL DEMANDS
82
ASSIGNMENTS
8
OVERLOADED OWNERS
Peak capacity load
760%
MONTHLY GO-LIVES
18 total
Chart: 
| APR | MAY | JUN | JUL | AUG | SEP
Go-lives | 0 | 5 | 0 | 4 | 5 | 4
Source: user-provided Cards portfolio screenshot. All displayed figures are verified from the source.
01
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg, user-provided Cards portfolio screenshot.
VERIFIED: 142 total demands; 18 go-lives from April to September 2025; monthly go-lives Apr 0, May 5, Jun 0, Jul 4, Aug 5, Sep 4; 82 assignments; 65 active demands; 8 overloaded owners; 760% peak capacity load.
DERIVED: None displayed.
SIMULATED: None displayed.
NARRATIVE: The slide opens with the completed delivery outcome, then provides portfolio scale and capacity context.

## Slide 2
CARDS PORTFOLIO
CIO BRIEF
93 of 126 vertical demands sit in Consumer Banking Cards
The remaining 33 demands span 11 departments. A further 16 demands support the portfolio.
12 DEPARTMENTS, 126 VERTICAL DEMANDS
SUPPORTING VIEW
93
CONSUMER BANKING CARDS
74% of vertical demand
The department holds the largest concentration in the vertical demand view.
12
GBO CARDS
4
DIGITAL
BANKING
4
INFO SECURITY
ARCHITECTURE
13
8 OTHER DEPARTMENTS
ATM/CDM, risk, technology, call centre, compliance and data governance
16
SUPPORTING
DEMANDS
11.3%
of 142 total demands
Source: user-provided Cards portfolio screenshot. Department boxes reconcile to 126 vertical demands.
02
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg, user-provided Cards portfolio screenshot.
VERIFIED: 126 vertical demands; 16 supporting demands; 142 total demands; Consumer Banking Cards 93; GBO Cards 12; Digital Banking 4; Information Security Architecture 4; remaining eight departments 13 in total.
DERIVED: 93 / 126 = 73.8%, displayed as 74%; 126 - 93 = 33 demands across the remaining 11 departments; 16 / 142 = 11.3%.
SIMULATED: None displayed.
DATA QUALITY: The department boxes reconcile to 126. The source caption appears to state 125, so the slide uses the reconciled box total.

## Slide 3
PROJECT OUTCOME
CIO BRIEF
Visa account updates moved to a controlled digital workflow
DMGT-1356 | VALU — Visa Account Updater | Go-live 6 September 2025
ILLUSTRATIVE OUTCOME DATA
DMGT-1356
100%
DELIVERED
GO-LIVE
6 SEP 2025
A controlled digital workflow now carries Visa account updates through the delivered solution.
ILLUSTRATIVE BENEFITS
SAME DAY
processing time
from 2 days
2
manual touchpoints
from 5
96%
automated validation
of update requests
ILLUSTRATIVE DELIVERY MILESTONES
Actual go-live
SCOPE
10 APR
PLAN
22 MAY
DEVELOP
10 JUL
ITQA
31 JUL
UAT
14 AUG
LIVE
06 SEP
Illustrative data based on prior portfolio reporting patterns — not actual performance.
03
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg and the hidden master dataset in master_data.json.
VERIFIED: Project key DMGT-1356; project name VALU - Visa Account Updater; actual go-live 6 September 2025.
DERIVED: 100% delivered, inferred from the project's inclusion in the completed go-live list.
SIMULATED: Outcome statement; processing reduced from two days to same business day; manual touchpoints reduced from five to two; 96% automated validation; milestone dates Scope 10 Apr, Plan 22 May, Develop 10 Jul, ITQA 31 Jul and UAT 14 Aug.
NARRATIVE: The slide presents the completed project outcome, followed by illustrative benefit evidence and the milestone path to the verified go-live date.

## Slide 4
PROJECT OUTCOME
CIO BRIEF
Six embossing reports consolidated into one operational output
DMGT-1954 | Cards Embossing and Destination Report Writing | Go-live 9 August 2025
ILLUSTRATIVE COMPARISON
BEFORE
6
SEPARATE REPORTS
4 HOURS
report preparation
Multiple files and destination checks
ONE
OUTPUT
DELIVERED
1
CONSOLIDATED OUTPUT
45 MIN
report preparation
98%
destination-data accuracy
100%
DELIVERED
ACTUAL GO-LIVE
9 AUG 2025
RESULT
Six reports consolidated into one operational output
Illustrative data based on prior portfolio reporting patterns — not actual performance.
04
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg and the hidden master dataset in master_data.json.
VERIFIED: Project key DMGT-1954; project name Cards Embossing and Destination Report Writing; actual go-live 9 August 2025.
DERIVED: 100% delivered, inferred from the project's inclusion in the completed go-live list.
SIMULATED: Six reports consolidated into one output; preparation time reduced from four hours to 45 minutes; destination-data accuracy increased to 98%; all before-and-after descriptions.
NARRATIVE: The slide compares the previous reporting effort with the delivered consolidated output and closes with the verified production date.

## Slide 5
PROJECT PROGRESS
CIO BRIEF
Production and DR upgrades converged on one 6 July go-live
DMGT-2013 | MP Server Upgrade — Production and DR | Go-live 6 July 2025
ILLUSTRATIVE DELIVERY PATH
100%
DELIVERED
+30%
processing headroom
ACTUAL GO-LIVE
6 JUL 2025
PARALLEL DELIVERY PATH
Both environments reached the same production date
PRODUCTION
PLAN
02 APR
BUILD
15 MAY
ITQA
12 JUN
LIVE
06 JUL
DISASTER RECOVERY
PLAN
02 APR
RECOVERY
22 MAY
FAILOVER
16 JUN
LIVE
06 JUL
Production and recovery environments completed together
Illustrative data based on prior portfolio reporting patterns — not actual performance.
05
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg and the hidden master dataset in master_data.json.
VERIFIED: Project key DMGT-2013; project name MP Server Upgrade - Production and DR; actual go-live 6 July 2025.
DERIVED: 100% delivered, inferred from the project's inclusion in the completed go-live list.
SIMULATED: Production and DR delivered on one coordinated path; processing headroom increased by 30%; Production milestones Plan 2 Apr, Build 15 May and ITQA 12 Jun; DR milestones Plan 2 Apr, Recovery 22 May and Failover 16 Jun; production and recovery environments completed together.
NARRATIVE: The two delivery lanes show Production and DR advancing in parallel before converging on the verified go-live date.

## Slide 6
PROJECT OUTCOME
CIO BRIEF
Five LPC fee scenarios aligned to one controlled process
DMGT-584 | CPR Audit Findings — LPC Fees | Go-live 12 August 2025
ILLUSTRATIVE CONTROL DATA
CONTROL STANDARDISATION
5 FEE SCENARIOS
1
2
3
4
5
1
CONTROL FLOW
STANDARDISED
across defined fee scenarios
2
MANUAL CHECKS
reduced from 6
45 MIN
EVIDENCE PACK
reduced from 3 hours
100%
DELIVERED
ACTUAL GO-LIVE
12 AUG 2025
RESULT
Five fee scenarios aligned to one control flow
Illustrative data based on prior portfolio reporting patterns — not actual performance.
06
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg and the hidden master dataset in master_data.json.
VERIFIED: Project key DMGT-584; project name CPR Audit Findings - LPC Fees; actual go-live 12 August 2025.
DERIVED: 100% delivered, inferred from the project's inclusion in the completed go-live list.
SIMULATED: Five fee scenarios aligned to one control flow; manual checks reduced from six to two; evidence-pack preparation reduced from three hours to 45 minutes; all control standardisation descriptions.
NARRATIVE: Five fee scenarios converge into one standardised control flow, with the reduced manual checking and evidence preparation shown as measurable illustrative benefits.

## Slide 7
DELIVERY PROGRESS
CIO BRIEF
18 go-lives delivered, with May and August reaching five each
April to September 2025, verified portfolio delivery and featured project dates
SOURCE VERIFIED
MONTHLY GO-LIVES
May and August were the peak delivery months
Chart: 
| APR | MAY | JUN | JUL | AUG | SEP
Go-lives | 0 | 5 | 0 | 4 | 5 | 4
FEATURED PROJECT GO-LIVES
06 JUL
DMGT-2013
09 AUG
DMGT-1954
12 AUG
DMGT-584
06 SEP
DMGT-1356
18
GO-LIVES
5
PEAK MONTH
May and August
6
MONTHS
Apr to Sep 2025
Source: user-provided Cards portfolio screenshot. Monthly totals and featured project dates are verified.
07
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg, user-provided Cards portfolio screenshot.
VERIFIED: 18 total go-lives from April to September 2025; monthly go-lives Apr 0, May 5, Jun 0, Jul 4, Aug 5 and Sep 4; DMGT-2013 go-live 6 Jul; DMGT-1954 go-live 9 Aug; DMGT-584 go-live 12 Aug; DMGT-1356 go-live 6 Sep.
DERIVED: May and August jointly identified as the peak months because each has the highest monthly total of five.
SIMULATED: None displayed.
NARRATIVE: The editable monthly chart shows the delivery curve, while the lower strip locates the four featured project outcomes within the verified portfolio timeline.

## Slide 8
EXECUTIVE SUMMARY
CIO BRIEF
18 go-lives delivered across 142 demands, including four featured outcomes
April to September 2025, source-verified portfolio delivery summary
SOURCE VERIFIED
18
GO-LIVES
142
TOTAL DEMANDS
4
FEATURED OUTCOMES
FEATURED PROJECTS IN PRODUCTION
06 JUL
DMGT-2013
MP Server Upgrade
Production and DR
LIVE
09 AUG
DMGT-1954
Cards Embossing and
Destination Report Writing
LIVE
12 AUG
DMGT-584
CPR Audit Findings
LPC Fees
LIVE
06 SEP
DMGT-1356
VALU
Visa Account Updater
LIVE
Source: user-provided Cards portfolio screenshot. All displayed figures, project names and go-live dates are verified.
08
Notes: SOURCE: IMG_052BE086-5BE9-4B9F-A784-9D139EFE2FE7.jpeg, user-provided Cards portfolio screenshot.
VERIFIED: 18 total go-lives; 142 total demands; DMGT-2013 MP Server Upgrade - Production and DR live 6 Jul 2025; DMGT-1954 Cards Embossing and Destination Report Writing live 9 Aug 2025; DMGT-584 CPR Audit Findings - LPC Fees live 12 Aug 2025; DMGT-1356 VALU - Visa Account Updater live 6 Sep 2025.
DERIVED: Four featured outcomes, counted from the four verified project entries presented in Slides 3 to 6.
SIMULATED: None displayed.
NARRATIVE: The closing slide restates portfolio scale and delivery volume, then consolidates the four featured projects into one production-outcome strip.