## Slide 1
DIB / CET MONTHLY PERFORMANCE
Delivery progressed, with resilience gaps requiring attention
Executive outcome across IB / MB, FinnOne and HFLMS
September 2026 • Source: supplied platform and squad reports
1
✓
98
delivered / completed
◉
285
reported demands
▦
68
backlog items
↗
67
in progress
◉ IB / MB
25 / 113 (22.1%)
delivered / completed
16.99B volume
99.9% availability • DR Tested
◆ FinnOne
50 / 122 (41.0%)
delivered / completed
3.24B volume
100% availability • DR Unavailable
⌂ HFLMS
23 / 50 (46.0%)
delivered / completed
1.24B volume
100% availability • DR Unavailable
Management focus
MB incident controls and backlog capacity need attention. FinnOne and HFLMS require interim recovery controls before the 2027 DR upgrades.
Notes: Source: user-provided September 2026 IB/MB, FinnOne and HFLMS portfolio overview images. ¹Completed / total demand is a portfolio snapshot share, not a monthly delivery rate. Totals are arithmetic sums of reported platform portfolios, without demand-ID deduplication. 98/285=34.4%. Other states: 24 new demand, 4 baseline 0, 24 dropped. Volumes remain separate because currency and cross-platform overlap are unspecified. Source health labels are Green for all platforms. Management priorities are analytical recommendations.

## Slide 2
DIB / CET MONTHLY PERFORMANCE
IB / MB supports 16.99B in business volume
Delivery continues while Mobile Banking reliability needs closer oversight
September 2026 • Source: supplied platform and squad reports
2
Chart: 
| Retail | SME
Reported volume | 7.83 | 9.16
54% of reported volume comes from SME
Delivered
25
In progress
23
Backlog
27
New demand
24
Dropped
14
113 demands
99.9% availability
DR tested
MB: 6 major + 1 minor incidents
IB: 2 minor incidents
Operational outcome
15 planned deployments. Service continuity maintained during ~48 hours of intermittent MB degradation attributed to DDoS threshold exceedance.
Notes: Source: user-provided September 2026 IB/MB, FinnOne and HFLMS portfolio overview images. Planned outages/deployments: IB 5, MB 10. Planned downtime: IB 2h50m, MB 3h15m. Unplanned outages: MB 1. The source reports ~48 hours of intermittent degradation and successful mitigation, not 48 hours of total downtime. Infrastructure: MB CPU 7.97%, memory 35.64%, storage 66.10%. IB CPU 5.01%, memory 52.87%, storage 50.17%. DR available yes, tested, environment readiness validated and recovery procedures confirmed. Source reports healthy infrastructure and monitored reliability. SME share 9.16/16.99=53.9%.

## Slide 3
DIB / CET MONTHLY PERFORMANCE
FinnOne combines 50 completed demands with zero outages
3.24B reported September volume, with PF contributing approximately 72%
September 2026 • Source: supplied platform and squad reports
3
Chart: 
| AF | AF-EV | CC | PF | SBF
Reported volume | 0.63 | 0.02 | 0.19 | 2.33 | 0.07
Completed
50
In progress
29
Backlog
29
Baseline 0
4
Dropped
10
24,981
transaction count
100% availability
No critical or major incidents
DR unavailable
Upgrade planned for 2027
Notes: Source: user-provided September 2026 IB/MB, FinnOne and HFLMS portfolio overview images. Total demands 122. Exact September volume 3,242,716,155.49. Rounded component volumes sum to 3.24B. PF share 2.33/3.24=71.9%. Planned outages 0, unplanned outages 0, planned downtime 0 hours, unplanned downtime 0. Reliability unchanged and stable operational posture. CPU <10%, memory <60%, capacity healthy within operating thresholds. No DR available, upgrade planned 2027. Source target is sustain monthly processing above 3.0 billion, not a forecast. Product abbreviations preserved from source.

## Slide 4
DIB / CET MONTHLY PERFORMANCE
HFLMS maintained continuity through secondary-server failover
23 completed demands. September volume eased 10.8% from August
September 2026 • Source: supplied platform and squad reports
4
Chart: 
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Reported volume | 1.08 | 1.2 | 0.84 | 1.1 | 0.97 | 1.01 | 1.57 | 1.39 | 1.24
1.24B
774 transactions
50 demands
23 completed / 15 in progress
12 backlog / 0 baseline 0
1 major incident
12 minutes unplanned downtime
DR unavailable
Upgrade planned for 2027
Notes: Source: user-provided September 2026 IB/MB, FinnOne and HFLMS portfolio overview images. Exact September volume 1,244,030,273. Source monthly values are rounded to two decimal billions. August-to-September change (1.24/1.39-1)=-10.8%, calculated from rounded figures. July peak 1.57B, March low 0.84B. 0 planned outages, 1 unplanned outage, 0 planned downtime, 12 minutes unplanned downtime. Application server dxb01-vwp-lmsa2 stopped responding and returned Server Too Busy. Secondary server took load and prevented total environment outage. No critical incidents, one major incident, reliability monitored. CPU <40%, memory <25%, storage <70%. Source availability 100% needs reconciliation with 12 minutes downtime.

## Slide 5
DIB / CET MONTHLY PERFORMANCE
The delivery pipeline spans releases, controls and integrations
Selected initiatives reported in September. Pipeline stages guide the next management review
September 2026 • Source: supplied platform and squad reports
5
◉ IB / MB
LIVE / DELIVERED
Skywards cards removal from MB
3x3 Drop 4 – Releases 1 & 2
TAB-52 – Tablet AOF audit requirement
IN PROGRESS
EFR cost enhancements – SIT
SWIFT GPI – Regression
Input Validations – Development
EFMS Upgrade – UAT
Emirati Card – SIT / UAT
◆ FinnOne
LIVE / DELIVERED
LL / LG flag field amendment
Multiple Rate Changes service request
Supplementary Card mobile number / email capture
IN PROGRESS
RTA Integration – Design
PDC Remittance – UAT
EFR for PDC – Design
⌂ HFLMS
LIVE / DELIVERED
No named live initiatives supplied
IN PROGRESS
HF48 Forward Ijara Freehold Phase 2
Dedup logic controls in customer onboarding*
Duplicate CIF: linkage of closed customer*
* HFLMS + Core Banking. Source gives no stage for these initiatives. Names and abbreviations retain the source terminology.
Notes: Source: user-provided September 2026 IB/MB, FinnOne and HFLMS portfolio overview images. These are selected named initiatives, not a complete list of the 98 delivered/completed items or 67 in progress. The source spells Emirati Card. LL/LG and CIF expansion not assumed. IB/MB source: Removal of Skywards Cards from Mobile Banking; 3x3 Drop 4 – Release 1 & Release 2; TAB-52 – Tablet AOF Audit Requirement. FinnOne source: Field Amendment for LL and LG flags; Multiple Rate Changes service request; Supplementary Card Mobile No. Email ID Capture.

## Slide 6
DIB / CET MONTHLY PERFORMANCE
Management priorities: capacity and recovery readiness
Recommended management actions based on September reporting
September 2026 • Source: supplied platform and squad reports
6
!
MB reliability
Review the DDoS threshold event and mitigation controls
▦
Backlog capacity
Prioritize 68 backlog items across the three portfolios
⟳
Recovery exposure
Agree interim recovery controls for FinnOne and HFLMS
✓
Delivery progression
Review readiness of SIT, UAT and regression items
Infrastructure has reported headroom
MB / IB
CPU 7.97% / 5.01% Memory 35.64% / 52.87%
Storage 66.10% / 50.17%
FinnOne
CPU <10% Memory <60%
Storage Not supplied
HFLMS
CPU <40% Memory <25%
Storage <70%
Notes: Source: user-provided September 2026 IB/MB, FinnOne and HFLMS portfolio overview images. Next-review evidence: incident closure, customer impact and effectiveness of MB controls; approved pickup plan for IB/MB 27, FinnOne 29 and HFLMS 12; recovery ownership, test evidence and 2027 milestones; release dates, blockers and acceptance decisions. Demand dots each represent one reported item. Data interpretation: source labels all platforms Green. HFLMS reports 100% availability alongside 12 minutes unplanned downtime. IB/MB reports 99.9% alongside ~48 hours intermittent MB degradation. These metrics may use different denominators or service scopes. Reconcile definitions without substituting an invented availability rate. No prior-month demand snapshot, demand aging, capacity allocation, costs, benefits or dates supplied. Delivery share is a portfolio composition measure and cannot establish throughput growth, ROI or delivery efficiency. Volumes are business transaction volumes, not revenue. Summing portfolios assumes no cross-platform duplicate demand IDs and needs validation before an enterprise unique-demand total. Recommendations do not imply approved owners or commitments.

## Slide 7
DIB / CET MONTHLY PERFORMANCE
AF squad: four initiatives in SIT / UAT
September status snapshot. Two initiatives have business sign-off.
September 2026 • Source: supplied platform and squad reports
7
◉ 4 solution finalization
DMGT-1325: Early settlement KFS trigger
DMGT-2063: Hybrid / country-of-origin flags
DMGT-679: Digital AECB and KFS
Fourth initiative not named in source
⚙ 4 development
DMGT-267: Facial recognition for ETB
DMGT-1052: New Takaful products
DMGT-950: RTA Integration
DMGT-2583: AF switch to standard rates
✓ 2 SIT
DMGT-55 / DMGT-97
Down payment and fee collection
Additional ILOE premium collection
◆ 2 UAT
DMGT-91: Rate / campaign master
Adding guarantor in FinnOne
Guarantor demand ID not supplied
✓ 2 business sign-off
DMGT-2480: Wataniya T&C in AF ILOE consent
DMGT-2384: Early Settlement SMS
▦ 4 backlog
Awaiting pickup
30 Sep planned: DMGT-2583
4 Oct planned: DMGT-2480 / DMGT-2384
Actual go-live confirmation required
Squad counts are reported stage counts and may overlap the platform portfolio.
Notes: Source: AF executive summary attachment IMG_212267D2-D987-4FA7-B317-11571926A8EA.jpeg. Four solution-finalization items reported but only three named. Adding Guarantor has DMGT without number in source. Source reports 18 stage-counted initiatives (4+4+2+2+2+4), not independently deduplicated. DMGT-2583 is listed under development and planned 30 September 2026. DMGT-2480 and DMGT-2384 planned 4 October 2026. Dates are plans, not confirmed releases.

## Slide 8
DIB / CET MONTHLY PERFORMANCE
AF delivery timeline: September 2025–August 2026
Twelve months of milestones. Read across each row, then continue below.
September 2026 • Source: supplied platform and squad reports
8
✓ Sep 2025
Disclosure notification for STL
›
✓ Oct 2025
Q4 rate deployment
Subvention campaign in FinnOne
›
✓ Nov 2025
Updated SLA logic
POD
Job-loss Takaful mapping
›
✓ Dec 2025
Rhoon Integration
EV Tesla PF update
Ramadan-to-standard profit rate switch
IRR value modification
✓ Jan 2026
Map dealer under FD group
›
✓ Feb 2026
EMI deferment fee
AF campaign enhancement
New Ramadan rates 2026
Abu Dhabi Motors profit-rate update
›
✓ Mar 2026
Sharia terminology update in FinnOne
AF Profit Ramadan Rate
›
✓ Apr 2026
WhatsApp Dealer
Frontline employer special-rate change
Standard rate revision
✓ May 2026
Finance amount transfer: I2I
Tenure control for subvention applications
Employer rates / EAR changes
WhatsApp Disable
Golden VISA
›
✓ Jun 2026
Motorcycle field validation
›
✓ Jul 2026
ILOE premium update
Frontline campaign extension
Chassis number / flat-rate validation at PDOC
AF Summer Campaign 2026
DMGT-2372: Frontline Hero expiry
›
✓ Aug 2026
PGL: ILOE
PGL: POD rate issue
Tesla rate revision
Notes: Sources: supplied AF roadmap screenshots, September 2025–February 2026 and March–August 2026. These are historical milestones, not September 2026 delivery counts. Names retained from the previously reviewed AF roadmap.

## Slide 9
DIB / CET MONTHLY PERFORMANCE
PF squad: six initiatives remain in solution design
September status snapshot. One initiative has business sign-off.
September 2026 • Source: supplied platform and squad reports
9
◉ 6 solution design
83: RAO salary check in liability settlement
49: Early settlement methodology
1336: Early settlement KFS
2557: LC retention scheme
1708: Flexi Salary after-sales (LEAN)
1021: EFR for NTB / ETB
⚙ 1 development
DMGT-91
Business pricing updates in FinnOne
◆ 1 UAT
DMGT-106
LC PDC settlement remittance to the correct account
✓ 1 business sign-off
DMGT-56
FTS enablement in all STL segments
Planned go-live: 4 October 2026
Actual release confirmation required
▦ 3 backlog
Pickup depends on delivery of the current set of demands
↻ 8 open points
Tracked separately for follow-up
Treat as tracking items until demand scope and unique IDs are confirmed
Solution-design numbers use the DMGT prefix. Squad counts are separate from platform totals.
Notes: Source: PF executive summary IMG_607B2DBC-EFD7-4E54-BD48-3BCC7F4B5C7E.jpeg. Six solution-design demand IDs DMGT-83,49,1336,2557,1708,1021; one development DMGT-91, one UAT DMGT-106, one business sign-off DMGT-56, three backlog and eight open-point tracking entries. Do not add all counts to platform demand totals. DMGT-91 appears in both AF and PF source descriptions, requiring cross-squad scope confirmation before unique-demand reporting. DMGT-56 planned 4 October. PF milestone source also lists it under Oct 2026 achievements, but actual delivery is not confirmed by the September executive summary.

## Slide 10
DIB / CET MONTHLY PERFORMANCE
PF delivery timeline: September 2025–October 2026
Milestone lanes show completed work and the next planned release.
September 2026 • Source: supplied platform and squad reports
10
2025
✓ Completed
✓ Sep 2025
DMGT-90
Disclosure notification in PF STL
›
✓ Oct 2025
DMGT-54: Account start date in LS cases
DMGT-94: FinnOne PF applications for People of Determination
›
✓ Nov 2025
DMGT-1459
New pricing for PF products
2026
✓ Completed
✓ Jan 2026
DMGT-1665
PF rate change
›
✓ Feb 2026
DMGT-81: LC rule change in FinnOne
DMGT-254: PF policy changes
›
✓ Apr 2026
DMGT-105: LL / LG flag field amendment
DMGT-2029: Special employer campaign pricing
DMGT-2065: Frontline employer pricing
2026
✓ Completed
◷ Planned
✓ Jun 2026
DMGT-913: Add employer pricing campaign
DMGT-2231: Additional frontline employer campaign
›
✓ Jul 2026
DMGT-2296
Extend the existing Frontline Hero campaign
›
✓ Aug 2026
DMGT-2407
LS NTML for PF
›
◷ Oct 2026 planned
DMGT-56
FTS in all STL segments
4 October target in September summary
Delivery confirmation pending
Notes: Source: supplied PF milestone and September executive summary attachments. Historical milestone names and IDs are retained. Only supplied months appear. DMGT-56 is shown under October 2026 in the milestone source, but the September summary gives a planned 4 October go-live. Delivery remains unconfirmed. Roadmap lanes group milestones by period and are not scaled to elapsed time.